SCT by SHP — Sales Control Tower

Sprint 22.1 — Implementation Roadmap

Pre-Release Candidate Backlog Prioritization  ·  30 Items  ·  4 Sprints

1. Executive Summary

| Sprint | Target | Items | Effort Est. | Goal |
| --- | --- | --- | --- | --- |
| Sprint A | Release Blocker | 5 items | ~2–3 hari | Clearance semua structural defect — wajib sebelum UAT |
| Sprint B | Executive Readability | 10 items | ~4–6 hari | Dashboard layak untuk morning review NSM (WS exec card, CA insight, PS layer, numbering) |
| Sprint C | UX Polish | 10 items | ~3–4 hari | Navigation, header strip, icon consistency, collapsible — terasa produk profesional |
| Sprint D | Nice to Have | 5 items | ~1–2 hari | Post-RC polish: sparkline, timestamp, color-match, footer update |
| TOTAL | Full Backlog | 30 items | ~10–15 hari | Release Candidate + post-RC dalam 4 sprint terpisah |

2. Prioritized Backlog — 30 Items

Urutan implementasi per sprint berdasarkan dependency, effort, dan business impact. Kolom Order = sequence eksekusi.

Sprint A — Release Blockers (P1)   |   5 Items   |   Target: ~2–3 Hari Kerja

| ID | Item | Effort | Biz Impact | Tech Risk | Regr. Risk | Priority | Dependency | Order |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A-01 | Hapus hardcoded "🚨 KRITIS" dari label ITG Bima KPI card | XS | HIGH | LOW | LOW | P1 | None | 1 |
| A-02 | Fix duplikasi Section "5": rename section-action → "5A: Morning Briefing" | XS | HIGH | LOW | LOW | P1 | None | 2 |
| A-03 | Hapus MT Executive Summary Card (P1-E) — redundan dengan MT Decision Layer | S | HIGH | LOW | LOW | P1 | None | 3 |
| A-04 | Relokasi Cross Section (∑) ke posisi Entry Point (sebelum Section ★ atau tepat setelahnya) | M | HIGH | MEDIUM | MEDIUM | P1 | A-02 done first | 4 |
| A-05 | Tambahkan WS Executive Decision Card di atas BB1 (Revenue + Growth + Risk + Recommendation) | L | HIGH | MEDIUM | LOW | P1 | A-04 posisi stabil | 5 |

💡 Sprint A Notes: Mulai dari item XS (A-01, A-02) lalu S (A-03) sebelum tackle M (A-04) dan L (A-05). Item A-02 membuka blocker untuk A-04, yang membuka B-04 dan B-05.

Sprint B — Executive Readability (P2)   |   10 Items   |   Target: ~4–6 Hari Kerja

| ID | Item | Effort | Biz Impact | Tech Risk | Regr. Risk | Priority | Dependency | Order |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| B-01 | Tambahkan WS Executive Headline Card — 4 KPI chip: Revenue ¦ Growth LM ¦ CA Active ¦ Timegone | S | HIGH | LOW | LOW | P2 | A-05 landed | 6 |
| B-02 | Tambahkan CA Revenue Recovery Potential card (CA Zero × avg rev/outlet) | S | HIGH | LOW | LOW | P2 | None — CA calc tersedia di kpiEngine | 7 |
| B-03 | Tambahkan PS Decision Layer minimal: PS Executive Score + Status Badge + 1 Recommendation | M | HIGH | LOW | LOW | P2 | psAchiever render tersedia | 8 |
| B-04 | Resolve Priority Action vs Executive Decision: merge atau jadikan sub-section "5A / 5B" | M | HIGH | MEDIUM | MEDIUM | P2 | A-02 done first | 9 |
| B-05 | Standarisasi section numbering sequence (★/1/2/3/MT/4/5A/5B) di seluruh HTML | S | MEDIUM | LOW | LOW | P2 | A-02 + A-04 + B-04 done | 10 |
| B-06 | Growth vs LM + LY prominent di PS KPI cards (swap posisi card ke-2 dan ke-3) | XS | MEDIUM | LOW | LOW | P2 | None | 11 |
| B-07 | Jadikan MT sub-sections collapsible: MT2/MT3/MT4 collapsed by default | M | MEDIUM | LOW | LOW | P2 | None | 12 |
| B-08 | Tambahkan WS BB1 Executive Insight card (mirror pexec-insight pattern) | S | MEDIUM | LOW | LOW | P2 | B-01 done | 13 |
| B-09 | Tambahkan Cross KPI "Winner" label di WS vs MT comparison card | XS | MEDIUM | LOW | LOW | P2 | None | 14 |
| B-10 | Tambahkan severity chip pada Priority Action items (#1 🔴 CRITICAL, #2 🟠 HIGH, dst) | XS | MEDIUM | LOW | LOW | P2 | B-04 done | 15 |

💡 Sprint B Notes: B-01 sampai B-03 adalah quick wins tinggi impact — selesaikan dulu sebelum structural items (B-04, B-05). B-06 dan B-09 adalah XS items yang bisa diselesaikan dalam 30 menit.

Sprint C — UX Polish (P3)   |   10 Items   |   Target: ~3–4 Hari Kerja

| ID | Item | Effort | Biz Impact | Tech Risk | Regr. Risk | Priority | Dependency | Order |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C-01 | Tambahkan Dashboard KPI Summary strip di page header (Revenue ¦ Ach% ¦ Timegone ¦ Date) | M | HIGH | LOW | LOW | P3 | B-05 numbering stable | 16 |
| C-02 | Section ★: tambahkan kolom Growth vs LM dan Growth vs LY di principle summary row | S | MEDIUM | LOW | LOW | P3 | None | 17 |
| C-03 | PS Achiever: render Top 5 / Bottom 5 PS Name ranking dengan Sell Out ach% | S | MEDIUM | LOW | LOW | P3 | B-03 done | 18 |
| C-04 | Tambahkan section collapse toggle (▼/▶) di seluruh section header | S | MEDIUM | LOW | LOW | P3 | B-07 done | 19 |
| C-05 | Tambahkan Executive Score gauge legend — band label: 0–40 Critical / 41–60 Watch / 61–80 Good / 81–100 Strong | XS | MEDIUM | LOW | LOW | P3 | None | 20 |
| C-06 | Tambahkan Cross Section Risk Ranking source icon per item (📦 WS, 🏬 MT, 📥 PS) | XS | MEDIUM | LOW | LOW | P3 | A-04 Cross Section stable | 21 |
| C-07 | Tambahkan "Jump to Section" floating navigation pill (anchor links per section) | M | MEDIUM | LOW | LOW | P3 | B-05 numbering stable | 22 |
| C-08 | Unifikasi Timegone widget design: MT5 dan BB2.5 WS gunakan template identik | S | LOW | LOW | LOW | P3 | None | 23 |
| C-09 | Tambahkan Confidence Level badge pada insight text — HIGH/MEDIUM/LOW berdasarkan data completeness | M | MEDIUM | MEDIUM | LOW | P3 | Perlu confidence scoring logic baru | 24 |
| C-10 | Standardisasi icon: 📊 chart ¦ 🎯 target ¦ ⚡ action ¦ 🧭 insight — sweep seluruh renderEngine | S | LOW | LOW | LOW | P3 | None | 25 |

💡 Sprint C Notes: C-01 (header strip) adalah item P3 dengan business impact tertinggi — bisa dipercepat ke Sprint B jika bandwidth memungkinkan. C-09 (Confidence Level) punya MEDIUM tech risk — alokasikan buffer 1 hari extra.

Sprint D — Nice to Have   |   5 Items   |   Target: ~1–2 Hari Kerja

| ID | Item | Effort | Biz Impact | Tech Risk | Regr. Risk | Priority | Dependency | Order |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| D-01 | Tambahkan "⏱ Est. Read: X mnt" badge di setiap section header | XS | LOW | LOW | LOW | P4 | B-05 stable | 26 |
| D-02 | Tambahkan Last Updated timestamp visible di dashboard header (bukan hanya footer) | XS | LOW | LOW | LOW | P4 | None | 27 |
| D-03 | WS BB2.5 card colors: color-match dengan program identity (Arjuna 🟡 / Bima 🔴 / Supercup 🔵) | XS | LOW | LOW | LOW | P4 | None | 28 |
| D-04 | Tambahkan micro-chart (sparkline) di WS region performance table | L | MEDIUM | MEDIUM | LOW | P4 | Memerlukan historical trend data di state | 29 |
| D-05 | Footer: update dari "SCT by SHP v5" ke versi terkini | XS | LOW | LOW | LOW | P4 | None | 30 |

💡 Sprint D Notes: D-04 (Sparkline) adalah satu-satunya L-effort item di Sprint D dan membutuhkan historical data di state layer — evaluate apakah data tersedia sebelum commit.

3. Impact vs Effort Summary Table

Quick reference untuk Product Owner dalam diskusi sprint planning.

| ID | Item | Impact | Effort | Tech Risk | Regr Risk | Priority | Sprint | Order | Effort $ est. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A-01 | Hapus hardcoded "🚨 KRITIS" dari label ITG Bima KPI card | HIGH | XS | LOW | LOW | P1 | A | 1 | < 1j |
| A-02 | Fix duplikasi Section "5": rename section-action → "5A: Morning Briefing" | HIGH | XS | LOW | LOW | P1 | A | 2 | < 1j |
| A-03 | Hapus MT Executive Summary Card (P1-E) — redundan dengan MT Decision Layer | HIGH | S | LOW | LOW | P1 | A | 3 | 1–3j |
| A-04 | Relokasi Cross Section (∑) ke posisi Entry Point (sebelum Section ★ atau tepat setelahnya) | HIGH | M | MEDIUM | MEDIUM | P1 | A | 4 | 3–8j |
| A-05 | Tambahkan WS Executive Decision Card di atas BB1 (Revenue + Growth + Risk + Recommendation) | HIGH | L | MEDIUM | LOW | P1 | A | 5 | 8–16j |
| B-01 | Tambahkan WS Executive Headline Card — 4 KPI chip: Revenue ¦ Growth LM ¦ CA Active ¦ Timegone | HIGH | S | LOW | LOW | P2 | B | 6 | 1–3j |
| B-02 | Tambahkan CA Revenue Recovery Potential card (CA Zero × avg rev/outlet) | HIGH | S | LOW | LOW | P2 | B | 7 | 1–3j |
| B-03 | Tambahkan PS Decision Layer minimal: PS Executive Score + Status Badge + 1 Recommendation | HIGH | M | LOW | LOW | P2 | B | 8 | 3–8j |
| B-04 | Resolve Priority Action vs Executive Decision: merge atau jadikan sub-section "5A / 5B" | HIGH | M | MEDIUM | MEDIUM | P2 | B | 9 | 3–8j |
| B-05 | Standarisasi section numbering sequence (★/1/2/3/MT/4/5A/5B) di seluruh HTML | MEDIUM | S | LOW | LOW | P2 | B | 10 | 1–3j |
| B-06 | Growth vs LM + LY prominent di PS KPI cards (swap posisi card ke-2 dan ke-3) | MEDIUM | XS | LOW | LOW | P2 | B | 11 | < 1j |
| B-07 | Jadikan MT sub-sections collapsible: MT2/MT3/MT4 collapsed by default | MEDIUM | M | LOW | LOW | P2 | B | 12 | 3–8j |
| B-08 | Tambahkan WS BB1 Executive Insight card (mirror pexec-insight pattern) | MEDIUM | S | LOW | LOW | P2 | B | 13 | 1–3j |
| B-09 | Tambahkan Cross KPI "Winner" label di WS vs MT comparison card | MEDIUM | XS | LOW | LOW | P2 | B | 14 | < 1j |
| B-10 | Tambahkan severity chip pada Priority Action items (#1 🔴 CRITICAL, #2 🟠 HIGH, dst) | MEDIUM | XS | LOW | LOW | P2 | B | 15 | < 1j |
| C-01 | Tambahkan Dashboard KPI Summary strip di page header (Revenue ¦ Ach% ¦ Timegone ¦ Date) | HIGH | M | LOW | LOW | P3 | C | 16 | 3–8j |
| C-02 | Section ★: tambahkan kolom Growth vs LM dan Growth vs LY di principle summary row | MEDIUM | S | LOW | LOW | P3 | C | 17 | 1–3j |
| C-03 | PS Achiever: render Top 5 / Bottom 5 PS Name ranking dengan Sell Out ach% | MEDIUM | S | LOW | LOW | P3 | C | 18 | 1–3j |
| C-04 | Tambahkan section collapse toggle (▼/▶) di seluruh section header | MEDIUM | S | LOW | LOW | P3 | C | 19 | 1–3j |
| C-05 | Tambahkan Executive Score gauge legend — band label: 0–40 Critical / 41–60 Watch / 61–80 Good / 81–100 Strong | MEDIUM | XS | LOW | LOW | P3 | C | 20 | < 1j |
| C-06 | Tambahkan Cross Section Risk Ranking source icon per item (📦 WS, 🏬 MT, 📥 PS) | MEDIUM | XS | LOW | LOW | P3 | C | 21 | < 1j |
| C-07 | Tambahkan "Jump to Section" floating navigation pill (anchor links per section) | MEDIUM | M | LOW | LOW | P3 | C | 22 | 3–8j |
| C-08 | Unifikasi Timegone widget design: MT5 dan BB2.5 WS gunakan template identik | LOW | S | LOW | LOW | P3 | C | 23 | 1–3j |
| C-09 | Tambahkan Confidence Level badge pada insight text — HIGH/MEDIUM/LOW berdasarkan data completeness | MEDIUM | M | MEDIUM | LOW | P3 | C | 24 | 3–8j |
| C-10 | Standardisasi icon: 📊 chart ¦ 🎯 target ¦ ⚡ action ¦ 🧭 insight — sweep seluruh renderEngine | LOW | S | LOW | LOW | P3 | C | 25 | 1–3j |
| D-01 | Tambahkan "⏱ Est. Read: X mnt" badge di setiap section header | LOW | XS | LOW | LOW | P4 | D | 26 | < 1j |
| D-02 | Tambahkan Last Updated timestamp visible di dashboard header (bukan hanya footer) | LOW | XS | LOW | LOW | P4 | D | 27 | < 1j |
| D-03 | WS BB2.5 card colors: color-match dengan program identity (Arjuna 🟡 / Bima 🔴 / Supercup 🔵) | LOW | XS | LOW | LOW | P4 | D | 28 | < 1j |
| D-04 | Tambahkan micro-chart (sparkline) di WS region performance table | MEDIUM | L | MEDIUM | LOW | P4 | D | 29 | 8–16j |
| D-05 | Footer: update dari "SCT by SHP v5" ke versi terkini | LOW | XS | LOW | LOW | P4 | D | 30 | < 1j |

4. Dependency Map

Critical Path — Sprint A ke Sprint C

| Step 1 | Step 2 | Step 3 | Step 4 |
| --- | --- | --- | --- |
| A-02 Fix "Section 5" naming | A-04 Relokasi Cross Section ∑ | B-04 Merge Priority Action / Exec Decision | B-05 Standarisasi numbering ★/1/2/3/MT/4/5A/5B |
| Mengunci nama section yang benar | Memerlukan naming stabil dari A-02 | Memerlukan A-02 + A-04 selesai | Memerlukan B-04 selesai — lalu C-01, C-07, D-01 terbuka |

Dependency Chains

| Chain | Node 1 | Node 2 | Node 3 | Downstream Unlock |
| --- | --- | --- | --- | --- |
| WS Chain | A-05 WS Decision Card | B-01 WS Headline Card | B-08 WS BB1 Insight | WS section fully executive-ready |
| PS Chain | B-03 PS Decision Layer | C-03 PS Top 5 Ranking | (B-06 Growth LM/LY cards) | PS section parity dengan MT level minimal |
| Numbering Chain | A-02 Section 5 rename | A-04 Cross Section reloc | B-04 → B-05 numbering | C-01, C-07, D-01 semua terbuka — Navigation layer possible |
| MT Clarity Chain | A-03 Hapus MT P1-E card | B-07 MT collapsible | C-04 Global collapse toggle | MT section dari paling panjang → paling navigable |
| Independent Items | B-02 CA Recovery Potential | B-06 PS Growth LM/LY | C-05 Score gauge legend | Dapat dikerjakan kapan saja — tidak diblokir item lain |

Items Tanpa Dependency (Dapat Dikerjakan Kapan Saja)

| ID | Item | Effort | Recommended Timing |
| --- | --- | --- | --- |
| A-01 | Hapus hardcoded KRITIS label | XS | Hari 1 Sprint A |
| A-03 | Hapus MT Executive Summary Card P1-E | S | Hari 1 Sprint A |
| B-02 | CA Revenue Recovery Potential | S | Awal Sprint B |
| B-06 | Growth vs LM/LY prominent di PS KPI | XS | Awal Sprint B (30 mnt) |
| B-09 | Cross KPI Winner label | XS | Awal Sprint B (30 mnt) |
| C-05 | Executive Score gauge legend/band | XS | Awal Sprint C |
| C-08 | Unifikasi Timegone widget | S | Sprint C |
| C-10 | Standardisasi icon set | S | Sprint C |
| D-02 | Last Updated timestamp header | XS | Sprint D |
| D-03 | WS BB2.5 color-match program | XS | Sprint D |
| D-05 | Footer version update | XS | Sprint D — item terakhir |

5. Estimated Sprint Count & Timeline

| Sprint | Duration Est. | Milestone | Items | Effort | Definition of Done |
| --- | --- | --- | --- | --- | --- |
| A | 2–3 hari kerja | Release Blocker Clearance | 5 items | 2× XS + 1× S + 1× M + 1× L | Tidak ada section bernomor ganda. Cross Section di posisi benar. Tidak ada hardcoded label. WS punya exec card. |
| B | 4–6 hari kerja | NSM Morning Ready | 10 items | 3× XS + 4× S + 3× M | NSM dapat review dashboard dalam 15 menit. WS, CA, PS semua punya executive insight. Numbering konsisten. |
| RC ✓ | — | Release Candidate Gate | — | — | UAT dengan NSM aktual. Jika Sprint A + B complete = dashboard layak dipresentasikan ke leadership. |
| C | 3–4 hari kerja | Professional Grade UX | 10 items | 4× XS + 3× S + 3× M | Navigation pill, header strip, collapse toggle, score legend, icon consistency. Terasa enterprise product. |
| D | 1–2 hari kerja | Post-RC Polish | 5 items | 4× XS + 1× L | Sparkline (jika data tersedia), timestamp, color-match, footer version. Cosmetic improvements. |
| TOTAL | 10–15 hari kerja | Full Backlog Cleared | 30 items | 9× XS + 8× S + 8× M + 2× L | 2 minggu (dengan 1 developer). 3 minggu jika paralel QA. RC gate setelah Sprint B selesai. |

6. Recommendation — Option A vs Option B

Option A: Implement Seluruh P1 Dulu (All Sprint A Items First)

| Keunggulan Option A | Risiko Option A |
| --- | --- |
| ✅ Foundation stabil sebelum menambahkan konten baru ✅ Tidak akan membangun di atas struktur yang salah (posisi ∑, duplikasi #5) ✅ Cross Section yang sudah direlokasi menjadi entry point — Sprint B items langsung lebih terasa impactnya ✅ WS Executive Card (A-05) adalah item terbesar tapi output langsung terlihat NSM ✅ QA lebih mudah: semua structural changes di satu sprint | ⚠ A-05 (WS Executive Card) adalah L-effort — Sprint A perlu ~2–3 hari kerja penuh ⚠ Tidak ada quick visible improvement untuk NSM sebelum A-05 selesai ⚠ Jika ada blocker di A-04 (relokasi ∑), Sprint A bisa slip |

Option B: Implement Per Section (WS Items Together, MT Items Together, dst.)

| Keunggulan Option B | Risiko Option B |
| --- | --- |
| ✅ Developer tetap dalam "mental context" satu section ✅ Section bisa dipresentasikan ke NSM section-by-section setelah done ✅ Lebih mudah jika ada tim berbeda yang handle WS vs MT vs PS | ❌ KRITIS: Hardcoded "🚨 KRITIS" dan duplikasi section #5 tetap ada sampai section tersebut tiba gilirannya ❌ Membangun WS Headline Card (B-01) sebelum Cross Section direlokasi = tampak di posisi yang salah ❌ Section numbering yang salah tetap ada saat NSM melihat demo — kesan pertama rusak ❌ Regression risk lebih tinggi: perubahan di satu section bisa memengaruhi section lain |

Rekomendasi: Option A — Dengan Urutan Eksekusi yang Tepat

| No. | Alasan Rekomendasi Option A | Impact | Konteks |
| --- | --- | --- | --- |
| 1 | Structural bugs (posisi ∑, duplikasi #5) adalah defect yang terlihat oleh siapapun yang membuka dashboard — termasuk NSM, GM Sales, atau Board. Ini harus beres sebelum demo apapun. | SANGAT TINGGI | NSM yang melihat dua section #5 akan langsung mempertanyakan kualitas produk keseluruhan |
| 2 | Cross Section adalah synthesis layer dashboard. Jika sudah di posisi benar (entry point), semua Sprint B items akan jauh lebih impactful — NSM melihat "big picture" sebelum detail section. | TINGGI | Relokasi ∑ adalah prerequisite untuk navigation items di Sprint C — lebih hemat waktu jika diselesaikan di Sprint A |
| 3 | Hardcoded "🚨 KRITIS" label adalah product defect yang bisa menyebabkan mis-decision. Jika Bima sedang on-track tapi label masih KRITIS, NSM akan mengalokasikan resource ke tempat yang salah. | SANGAT TINGGI | Business risk dari misinformation > UX risk dari section yang belum dipoles |
| 4 | Option A memungkinkan RC Gate yang jelas: setelah Sprint A + B selesai, dashboard sudah layak untuk UAT dengan NSM aktual. Option B tidak punya milestone yang bersih karena bugs structural masih ada di versi "selesai" tiap section. | TINGGI | Sprint B items juga lebih mudah divalidasi jika structural foundation sudah bersih |

Panduan Eksekusi Option A yang Direkomendasikan

| Hari | Item(s) | Aksi | Notes |
| --- | --- | --- | --- |
| Sprint A Hari 1 | A-01 + A-02 + A-03 | Hapus hardcoded KRITIS label (XS), Rename section-action → "5A Morning Briefing" (XS), Hapus MT P1-E Executive Summary Card (S). Total effort: < 2 jam. | Quick wins — visible improvement hari pertama |
| Sprint A Hari 2 | A-04 | Relokasi Cross Section (∑) ke posisi Entry Point. Ini adalah M-effort — butuh careful HTML restructure + execAll wire order verification. Regression test seluruh section setelah done. | Test di berbagai data state setelah relokasi |
| Sprint A Hari 3 | A-05 | Tambahkan WS Executive Decision Card. L-effort — buat renderWSDecision() function baru di renderEngine.js, wire di execAll(), tambahkan HTML block di atas BB1. Mirror pattern MT Decision Layer. | Gunakan MT Decision Layer sebagai template — sederhanakan untuk WS |
| Sprint A End Gate | Verification | Cek: (1) Tidak ada section #5 ganda, (2) Cross Section muncul sebagai entry point, (3) MT hanya punya 1 executive summary, (4) ITG Bima label dinamis, (5) WS Decision Card render dengan semua data states. | Screenshot setiap section untuk sign-off |

7. Final Assessment

| Metric | Current State | After Sprint A+B | After Sprint A+B+C |
| --- | --- | --- | --- |
| Structural Integrity | ❌ 3 structural defects | ✅ All cleared | ✅ Maintained |
| Executive Readability | ⚠ WS/PS tanpa exec layer | ✅ WS + CA + PS exec ready | ✅ + Navigation layer |
| NSM Morning Read Time | 45–60 menit (full scroll) | 15–20 menit (entry point + collapse) | 5–10 menit (navigation + collapse) |
| Release Readiness | NOT RC — 5 blockers | ✅ RC-ready — UAT eligible | ✅ V1.0 Production |
| Overall Score (per Product Review) | 7.8 / 10 | ~8.7 / 10 (est.) | ~9.3 / 10 (est.) |

Sprint A + B = Release Candidate yang bisa dipresentasikan ke NSM dan GM Sales. Sprint C + D = enterprise polish untuk V1.0 production launch.

Rekomendasi: Mulai Sprint A minggu ini. Target RC gate setelah Sprint B selesai dalam ~2 minggu.