SCT BY SHP

Sales Control Tower

SPRINT 23.1

Google Drive Reliability — Verification Report

✓ ALL CHECKS PASS — READY FOR QA

| Document | Sprint 23.1 Verification Report |
| --- | --- |
| Sprint | Sprint 23.1 — Google Drive Reliability |
| Date | 29 June 2026 |
| Baseline | RC1.4.1 Stable (frozen production logic) |
| Files Modified | index.html ¦ data/excelParser.js |
| Author | Lead Software Architect — SCT by SHP |

# 1. Executive Summary

Sprint 23.1 hardened the Google Drive refresh pipeline against the six failure modes identified in the Sprint 22.2 Forensic Investigation. This report documents: (a) each change made, (b) the failure path it addresses, and (c) the static verification evidence confirming correct implementation.

Scope constraint: All KPI calculations, business rules, filter logic, render engine, and dashboard structure are UNCHANGED from RC1.4.1. Only GoogleDriveEngine and Parser.handleFile were modified.

Verdict: ✓ PASS — ALL 9 REQUIREMENTS IMPLEMENTED. READY FOR BROWSER QA.

# 2. Requirement Compliance Matrix

| # | Category | Requirement | File | Status |
| --- | --- | --- | --- | --- |
| 1 | Logging | Structured _log() per stage: REFRESH → fetchMeta → fetchDownload → validate → _base64ToFile → Parser → Dashboard | index.html | ✓ PASS |
| 2 | FileReader | reader.onerror added to Parser.handleFile; rejects Promise with FILEREADER_ERROR code | excelParser.js | ✓ PASS |
| 3 | Content Validation | data.content null-check before _base64ToFile; throws EMPTY_CONTENT if missing | index.html | ✓ PASS |
| 4 | Promise | Parser.handleFile converted to Promise (resolve on success, reject on error) | excelParser.js | ✓ PASS |
| 5 | Auto-Retry | _withRetry wrapper: max 3 attempts, retries on TIMEOUT and NETWORK codes, 1.5s / 3s delays | index.html | ✓ PASS |
| 6 | Loader | _loader() rewritten to use #gde-overlay (position:fixed z-index:9000), decoupled from view-upload visibility | index.html | ✓ PASS |
| 7 | Error Panel | Persistent #gde-error-panel replaces 3-second toast; shows code/message/stage/log; Retry + Close buttons | index.html | ✓ PASS |
| 8 | RC1.4.1 Guard | Business logic, KPI, filters, render, export untouched; verified by node --check + grep | N/A | ✓ PASS |
| 9 | Report | Verification report generated covering success path + all 6 failure paths | This doc | ✓ PASS |

# 3. Files Changed

## 3.1  index.html

Three distinct change zones:

| Zone | What Changed |
| --- | --- |
| HTML — after line 2152 | Added #gde-overlay (progress loader, position:fixed, z-index:9000) and #gde-error-panel (persistent error display, z-index:9100) |
| GoogleDriveEngine — new properties | _lastRetryFn: null, _attemptLog: [] (log accumulator) |
| GoogleDriveEngine — new methods | _log(), _withRetry(), _showError(), _hideError(), _retryFromError() |
| GoogleDriveEngine — _loader() | Replaced #loader-wrapper/bar/text with #gde-overlay/gde-prog-bar/gde-prog-text |
| GoogleDriveEngine — refresh() | Resets _attemptLog, logs start, uses _showError for NO_BRIDGE instead of toast |
| GoogleDriveEngine — loadFromBridge() | Full rewrite: 5-stage pipeline with _withRetry, content validation, await Parser.handleFile, explicit _loader(false), _showError on catch |
| App.bindGlobalEvents() — inline ~line 3331 | Added .catch() to drop and file-input listeners; shows alert on PARSE_ERROR / FILEREADER_ERROR |

## 3.2  data/excelParser.js

handleFile() converted from void callback to Promise-based:

| Change | Detail |
| --- | --- |
| Return type | Was: void. Now: Promise<{ok:true}> on success, rejects {code, message, stage, originalError} on error |
| reader.onerror | Added — rejects with FILEREADER_ERROR. Previously MISSING; silent failure left loader frozen. |
| reader.onload success | resolve({ ok: true }) after extractSheets(wb) completes |
| reader.onload catch | reject({ code: PARSE_ERROR, message, stage, originalError }) — replaces alert() |
| alert() removed | Callers handle errors: GDE loadFromBridge catch → _showError; App listeners → .catch() → alert() |

# 4. Success Path Trace

The following is the complete call chain when the Google Drive refresh succeeds on first attempt:

| Step | Call | Outcome |
| --- | --- | --- |
| S1 | User clicks Update Data | GoogleDriveEngine.refresh() is invoked |
| S2 | refresh(): reset log + _log(REFRESH, ...) | _attemptLog = []; log entry written to console |
| S3 | refresh(): getBridgeUrl() | URL resolved from input or SourceConfigEngine |
| S4 | refresh(): loadFromBridge() | retryFn closure captured; pipeline begins |
| S5 | _loader(true, 10, ...) | #gde-overlay display:flex; progress bar 10%; log: LOADER pct=10 |
| S6 | _withRetry(fetchMeta) | Attempt 1/3: _getJson(?action=meta) returns {ok:true, filename, modifiedTime, size} |
| S7 | _log(fetchMeta, ✓ attempt 1) | Console entry; meta stored in _lastMeta |
| S8 | _loader(true, 30, ...) | Progress 30%; SourceStatusUI.showBridgeMeta() called |
| S9 | _loader(true, 40, ...) | Progress 40% |
| S10 | _withRetry(fetchDownload) | Attempt 1/3: _getJson(?action=download) returns {ok:true, content:base64, filename} |
| S11 | _loader(true, 65, ...) | Progress 65% |
| S12 | Validate data.content | content is truthy string → no throw; _log PASS |
| S13 | _loader(true, 70, ...) | Progress 70% |
| S14 | _base64ToFile(data.content) | File object created; _lastFile stored |
| S15 | _loader(true, 80, ...) | Progress 80% |
| S16 | await Parser.handleFile(file) | FileReader reads ArrayBuffer; XLSX.read(); extractSheets(); resolve({ok:true}) |
| S17 | _loader(false) | #gde-overlay display:none; GDE path complete |
| S18 | App.initDashboardData() | Called from extractSheets() → FilterEngine → KPIEngine → RenderEngine |
| S19 | setTimeout 300ms | view-upload → display:none; view-dashboard → display:block |

# 5. Failure Path Traces

All 6 failure paths from the Sprint 22.2 forensic investigation are now handled with persistent error panels and retry capability.

## FP-1: TIMEOUT (fetchMeta or fetchDownload)

| Attribute | Detail |
| --- | --- |
| Trigger | Apps Script takes >30s; AbortController fires in _getJson; throws {code:"TIMEOUT"} |
| Retry? | YES — _withRetry catches TIMEOUT; retries up to 3 times with 1.5s → 3s delays |
| After 3 fails | loadFromBridge catch: _loader(false); _showError("TIMEOUT", msg, stage, retryFn) |
| User sees | Persistent #gde-error-panel with code, message, stage, full attempt log, Retry + Close buttons |
| Pre-Sprint 23.1 | _loader(false) immediately; 3-second toast (missable); no retry |

## FP-2: NETWORK (fetch() throws TypeError — offline / DNS failure)

| Attribute | Detail |
| --- | --- |
| Trigger | fetch() rejects with TypeError ("Failed to fetch"); _getJson re-throws {code:"NETWORK"} |
| Retry? | YES — NETWORK is in retryOn list; same 3-attempt logic as TIMEOUT |
| After 3 fails | _showError("NETWORK", "Tidak dapat terhubung ke server...", stage, retryFn) |
| User sees | Persistent error panel; attempt log shows 3 NETWORK entries |

## FP-3: BAD_RESPONSE (HTTP error or ok:false from Apps Script)

| Attribute | Detail |
| --- | --- |
| Trigger | HTTP 4xx/5xx → _getJson throws {code:"HTTP_ERROR"}; or response.ok===false → throws {code:"BAD_RESPONSE"} |
| Retry? | NO — HTTP_ERROR and BAD_RESPONSE are NOT in retryOn; _withRetry re-throws immediately on attempt 1 |
| Catch | loadFromBridge catch → _showError(code, msg, stage, retryFn) |
| User sees | Persistent error panel. Retry button is shown (user can retry manually) |

## FP-4: EMPTY_CONTENT (data.content missing or null)

| Attribute | Detail |
| --- | --- |
| Trigger | fetchDownload returns {ok:true} but data.content is null/undefined/empty string |
| Detection | Stage 3 explicit check: if (!data ¦¦ !data.content) throw {code:"EMPTY_CONTENT", ...} |
| Retry? | NO — this is a configuration error (Apps Script returning empty), not a transient network failure |
| User sees | Persistent error panel: "Respons berhasil diterima tetapi tidak mengandung data file (data.content kosong). Periksa konfigurasi Google Apps Script." |
| Pre-Sprint 23.1 | _base64ToFile(null, ...) → atob(null) → TypeError caught in generic catch → missable toast |

## FP-5: FILEREADER_ERROR (FileReader API rejects the blob)

| Attribute | Detail |
| --- | --- |
| Trigger | reader.onerror fires (corrupted Blob, security policy, quota exceeded, etc.) |
| Detection | reader.onerror handler now present (was MISSING before Sprint 23.1) |
| Manual path | Promise rejects {code:"FILEREADER_ERROR"}; .catch() in App.bindGlobalEvents shows alert() |
| GDE path | await Parser.handleFile rejects → loadFromBridge catch → _showError("FILEREADER_ERROR", ...) |
| Pre-Sprint 23.1 | No onerror; loader frozen at 10% indefinitely; user sees no error notification |

## FP-6: PARSE_ERROR (XLSX.read or extractSheets throws)

| Attribute | Detail |
| --- | --- |
| Trigger | XLSX.read() throws (not an xlsx file) or extractSheets() throws (missing required sheet) |
| Detection | try/catch in reader.onload; rejects {code:"PARSE_ERROR", message, stage, originalError} |
| Manual path | .catch() in drop/change listeners → alert("Gagal membaca file Excel... [SCT Diagnostic]") |
| GDE path | loadFromBridge catch → _showError("PARSE_ERROR", msg, stage, retryFn) |
| Pre-Sprint 23.1 | Caught inside reader.onload; alert() shown (manual path only); no async propagation to GDE |

# 6. Syntax Verification

| Check | Command | Scope | Result |
| --- | --- | --- | --- |
| data/excelParser.js syntax | node --check data/excelParser.js | Full file | PASS ✓ |
| index.html inline JS syntax | node --check (extracted inline block, 121,162 chars) | Largest inline <script> | PASS ✓ |
| _log method present | grep -n "_log:" | index.html | Line 4473 ✓ |
| _withRetry method present | grep -n "_withRetry:" | index.html | Line 4486 ✓ |
| _showError method present | grep -n "_showError:" | index.html | Line 4518 ✓ |
| _hideError method present | grep -n "_hideError:" | index.html | Line 4540 ✓ |
| _retryFromError method present | grep -n "_retryFromError:" | index.html | Line 4547 ✓ |
| await Parser.handleFile in GDE | grep -n "await Parser.handleFile" | index.html | Line 4745 ✓ |
| data.content validation | grep -n "EMPTY_CONTENT" | index.html | Lines 4723, 4727 ✓ |
| reader.onerror in excelParser | grep -n "reader.onerror" | excelParser.js | Line 66 ✓ |
| .catch() on manual upload | grep -n ".catch" | index.html | Lines 3335, 3344 ✓ |
| gde-overlay in _loader | grep -n "gde-overlay" | index.html | Lines 2160, 4535, 4635 ✓ |
| _attemptLog reset in refresh | grep -n "_attemptLog = \[\]" | index.html | Line 4661 ✓ |

# 7. Regression Guard

The following RC1.4.1 components were confirmed UNTOUCHED by Sprint 23.1:

| Component | Verification Method | Status |
| --- | --- | --- |
| KPIEngine.runAll() + all calc*() | node --check inline block; no KPIEngine grep hit in changed lines | UNTOUCHED ✓ |
| FilterEngine.apply() / cascade() | No filterEngine changes; same inline block | UNTOUCHED ✓ |
| RenderEngine.execAll() + all render*() | No renderEngine changes | UNTOUCHED ✓ |
| App.initDashboardData() | Called identically from extractSheets() → no change | UNTOUCHED ✓ |
| Parser.extractSheets() | Only handleFile() wrapper changed; extractSheets() body identical | UNTOUCHED ✓ |
| Parser.parseDimDate() | Not touched; file read shows identical body | UNTOUCHED ✓ |
| ExportEngine | No changes; _toast still delegates to ExportEngine._toast for info msgs | UNTOUCHED ✓ |
| ChartEngine | No changes | UNTOUCHED ✓ |
| All AI engines (10 files) | No changes | UNTOUCHED ✓ |
| #loader-wrapper (manual upload) | Parser.handleFile still calls DOM.setStyle("loader-wrapper", ...) for manual path | UNTOUCHED ✓ |
| Dashboard HTML structure | No section HTML changed; only pre-body overlay added | UNTOUCHED ✓ |

# 8. Architectural Notes

## 8.1  Loader Isolation

Before Sprint 23.1, #loader-wrapper was a child of #view-upload. When the view was hidden (display:none), the loader was hidden as a side effect. This meant the loader was:

(a) visible only while #view-upload was showing, and

(b) hidden implicitly when the dashboard appeared — with no explicit _loader(false) call on the success path.

The new #gde-overlay is position:fixed (z-index:9000), independent of any parent visibility. It is hidden explicitly by _loader(false) after Stage 5 completes, and also after any catch block runs.

## 8.2  core/app.js Status

core/app.js exists on disk but is NOT loaded by index.html (no <script src="core/app.js"> tag). The active App.bindGlobalEvents() is defined INLINE in index.html at ~line 3325. Sprint 23.1 patched the INLINE definition only. core/app.js should be synchronized in a future housekeeping sprint.

## 8.3  Error Code Taxonomy

| Code | Source | Meaning |
| --- | --- | --- |
| TIMEOUT | _getJson AbortController | fetch() took >30 seconds; AbortController fired |
| NETWORK | _getJson catch TypeError | Network unavailable; fetch() threw before response |
| HTTP_ERROR | _getJson HTTP check | Response arrived with HTTP 4xx or 5xx status |
| BAD_RESPONSE | _getJson ok:true check | Response JSON parsed but response.ok===false |
| EMPTY_CONTENT | loadFromBridge Stage 3 | Response ok but data.content is null/undefined |
| FILEREADER_ERROR | reader.onerror | FileReader API error (corrupt blob, quota, etc.) |
| PARSE_ERROR | reader.onload catch | XLSX.read() or extractSheets() threw |
| NO_BRIDGE | refresh() / loadFromBridge | Bridge URL not configured |

# 9. Browser QA Checklist (Next Step)

These test cases require manual browser validation (cannot be automated statically):

| # | Test Case | Expected | Status |
| --- | --- | --- | --- |
| BQ-1 | Manual file upload — valid MonitorDaily.xlsx | Dashboard renders; manual loader (#loader-wrapper) hides at 100% | TO TEST |
| BQ-2 | Manual file upload — wrong file type (.pdf) | PARSE_ERROR alert() shown via .catch() | TO TEST |
| BQ-3 | Google Drive refresh — valid URL, network OK | GDE overlay appears; progress 10→30→40→65→70→80→hidden; dashboard renders | TO TEST |
| BQ-4 | Google Drive refresh — valid URL, throttle to TIMEOUT 3x | _withRetry shows 3 attempts in log; error panel appears with TIMEOUT code | TO TEST |
| BQ-5 | Google Drive refresh — go offline | NETWORK code; error panel; Retry button functional after reconnect | TO TEST |
| BQ-6 | Google Drive refresh — bridge returns {ok:true, content:null} | EMPTY_CONTENT error panel; clear message about Apps Script config | TO TEST |
| BQ-7 | Error panel Retry button | Panel closes; loadFromBridge re-runs from Stage 1 | TO TEST |
| BQ-8 | Error panel Close button | Panel closes; no dashboard change | TO TEST |
| BQ-9 | No bridge URL configured | NO_BRIDGE error panel; no crash | TO TEST |
| BQ-10 | Re-upload after GDE success | Dashboard replaces with new data; all filters reset | TO TEST |

SPRINT 23.1 — STATIC VERIFICATION: COMPLETE 9 / 9 requirements implemented • Syntax PASS • Zero regressions detected • Ready for Browser QA